Frontend Weekly Work Plan
Disaster Relief Resource Coordination System (DRRCS)
Spring 2026

Role: Frontend Lead and UX Designer (React)

# Purpose

This document is a week-by-week frontend plan for building the DRRCS web user interface. It is aligned to the team’s 14-week schedule and focuses only on frontend deliverables, including UI/UX, React implementation, accessibility, and integration with backend APIs.

# Frontend Scope

React application setup, routing, and layout structure

Authentication screens and role-based navigation (Citizen, Volunteer, Admin)

Emergency request submission and tracking user flows

Volunteer workflows (browse, accept, update status)

Admin workflows (request management, resource allocation, dashboards)

API integration, state management, and error handling

Frontend testing (unit, component, and end-to-end) and accessibility checks

User documentation and demo readiness for milestones and final presentation

# Working Agreements

Definition of Done for any UI feature: responsive layout (mobile and desktop), basic accessibility checks (labels, focus order), and at least one test (unit or component).

Every week ends with a short demo in the browser and updated screenshots for the milestone document.

Frontend uses environment-based configuration (dev, staging) and never hard-codes API URLs.

API contracts are tracked in a shared document; if an endpoint changes, both frontend and backend update the contract in the same week.

# Week-by-Week Plan (Frontend Only)

| Week | Main Focus | Key Tasks (Frontend) | Outputs to Save | Dependencies / Notes |
| --- | --- | --- | --- | --- |
| Week 1 | Project setup and UI foundation | - Create React project (TypeScript), folder structure, and linting/formatting - Set up routing, layout shell, and basic navigation - Add design baseline: typography, spacing, form styles, button styles - Create placeholder pages for Citizen, Volunteer, and Admin dashboards | - Git repo commits - Initial screenshots of layout shell - README notes for running frontend | Coordinate with backend on local dev URLs and auth approach (JWT). |
| Week 2 | Design system and accessibility baseline | - Create reusable components: Button, Input, Select, TextArea, Modal, Alert, Spinner - Add accessibility defaults: labels, error messages, focus states, keyboard navigation - Set up a simple theme approach (CSS variables or component library config) - Add a global notification system (toast or inline alerts) | - Component library folder - Component examples page - Accessibility checklist notes | No API dependency. Agree on UI wording for roles and statuses. |
| Week 3 | Authentication UI and role routing | - Build Login and Register pages with validation - Implement token storage strategy (memory + refresh pattern or secure storage policy) - Create protected routes and role-based redirects - Add logout, session timeout handling, and basic profile menu | - Auth flow screenshots - Route map diagram (optional) - Test cases for auth components | Needs backend auth endpoints and JWT claims format. |
| Week 4 | Citizen request submission flow | - Build Request Submission form (location, need type, contact, notes) - Client-side validation and clear error messages - Success confirmation screen with tracking ID display - Citizen view: ‘My Requests’ list with status and detail page | - Citizen flow screenshots - Form validation checklist - Component tests for form | Needs request create endpoint and ‘my requests’ endpoint. |
| Week 5 | Request list views and filtering patterns | - Create reusable table/list view with filtering and pagination controls - Build Volunteer view: browse nearby or open requests (list first, map later) - Create request detail panel with key metadata and status timeline placeholder - Add loading and empty states for all list screens | - Volunteer list screenshots - List component tests - UI states capture (loading/empty/error) | Needs request search endpoint and basic request fields finalized. |
| Week 6 | Dashboards layout and navigation polish | - Finalize role-based dashboards (Citizen, Volunteer, Admin) with consistent layout - Add breadcrumbs or clear navigation cues - Implement responsive behavior for tables and panels - Improve visual hierarchy and readability for emergency use (clear buttons, large touch targets) | - Dashboard screenshots - Mobile screenshots - Navigation map | Minimal API dependency. Keep labels consistent with backend enums. |
| Week 7 | Volunteer actions and status updates | - Volunteer accept request flow (confirm, success, error) - Volunteer update status (in progress, completed) and add notes - Add optimistic UI updates when safe, with rollback on API failure - Add basic audit-friendly UI elements (timestamp display, status history view) | - Volunteer action flow screenshots - Component tests for status update - Error handling examples | Needs volunteer assignment endpoints and status update endpoints. |
| Week 8 | Integration week and Milestone 1 readiness | - Connect Citizen and Volunteer UIs to backend APIs end-to-end - Add centralized API client with interceptors (auth header, refresh handling) - Implement global error boundaries and friendly error pages - Prepare Milestone screenshots and short demo script | - Milestone 1 screenshot set - Recorded demo notes - API client module | High dependency on backend endpoint stability. Freeze API contract for milestone. |
| Week 9 | Admin UI: request management | - Admin request dashboard with filters (status, type, location) - Admin request detail view with actions - Add basic metrics tiles (counts by status) - Add export placeholder (CSV button stub) | - Admin dashboard screenshots - Filters usability notes - Table component reuse improvements | Needs admin endpoints for viewing all requests and updating status. |
| Week 10 | Admin UI: resource allocation and advanced UI | - Build Resource list and allocation UI (assign resource to request) - Add confirmation dialogs and conflict messages - Start geolocation UI: optional map view or location search bar - Add notifications UI placeholders (email/SMS status) | - Resource allocation screenshots - Conflict handling examples - Map mock or search UI | Depends on resource endpoints and any matching logic exposure. |
| Week 11 | Frontend testing sprint: unit and component tests | - Increase Jest and React Testing Library coverage for core components - Add tests for critical flows: auth, submit request, accept request - Accessibility testing with axe (or similar) in CI - Cross-browser smoke test checklist | - Test report summary - Coverage screenshot or numbers - Accessibility report output | Coordinate CI setup. Keep tests stable and fast. |
| Week 12 | End-to-end tests and performance tuning | - Create Cypress (or Playwright) tests for full user journeys - Performance improvements: code splitting, lazy loading, bundle check - Finalize error handling patterns and retry rules - Polish UI copy for clarity under stress | - E2E test run results - Bundle size notes - Updated screenshots after polish | Backend must provide a stable test environment and seeded test data. |
| Week 13 | Documentation, training content, and deployment readiness | - Write role-based user guides (Citizen, Volunteer, Admin) with screenshots - Create a quick start page inside the app (Help section) - Finalize environment configs for staging and production - Create a short demo script and checklist for live presentation | - User guide draft - In-app help screenshots - Deployment config notes | Coordinate with DevOps for hosting URL and build pipeline. |
| Week 14 | Final hardening and presentation | - Bug fixing, UI consistency pass, and final accessibility review - Finalize milestone evidence: screenshots, figures, and UI flow diagram - Rehearse demo: timed walkthrough for key roles - Package final frontend deliverables for submission (repo tags, release notes) | - Final screenshot set - Release notes - Demo checklist - Final UI flow diagram | Freeze features early in the week. Focus on stability and demo reliability. |

# Weekly Checklist (Frontend)

Code pushed to main or a reviewed feature branch

Screenshots captured for any new screens (desktop plus at least one mobile view)

Accessibility quick check completed (labels, focus, contrast awareness, keyboard use)

At least one automated test added or updated for the week’s work

Notes recorded: known issues, API gaps, and next-week risks

# Frontend Deliverables by Major Milestones

Milestone 1 (Week 8): End-to-end working Citizen and Volunteer flows with real API calls, plus screenshots and a short demo script.

Milestone 2 (Week 14): Integrated system UI across all roles (Citizen, Volunteer, Admin), testing evidence, accessibility checks, and user documentation.